MAKER WEB STUDIOS makerwebstudios.com ¦ Mission, TX ¦ (512) 635-9629 STATEMENT OF WORK Exhibit A to Client Services Agreement Document: MWS-SOW-001 ¦ Version 1.0

## Project Information

| SOW Number | MWS-SOW-[NUMBER] |
| --- | --- |
| Client | [CLIENT BUSINESS NAME] |
| Project Name | [PROJECT NAME] |
| Start Date | [DATE] |
| Estimated Completion | [DATE] |
| Project Manager | Guillermo Aristi, Maker Web Studios |

# 1. Project Overview

[Provide a 2-3 sentence description of what is being built and the business objective it serves. Example: "MWS will design and develop a new website for Acme Manufacturing to replace their current outdated site, establish proper tracking infrastructure, and position the company to rank for key manufacturing searches in the McAllen, TX market."]

# 2. Deliverables

### 2.1 Website Build

[List each page or component being built. Be specific.]

- Homepage

- About Us page

- [Service Page 1]

- [Service Page 2]

- Contact page with quote request form

- [Add all pages here]

### 2.2 Technical Infrastructure

- Google Tag Manager installation and configuration

- Google Analytics 4 setup with conversion tracking

- Google Search Console property setup and verification

- Google Business Profile optimization

- Sitemap.xml and Robots.txt configuration

- SSL certificate installation

- LocalBusiness schema markup

### 2.3 Reporting

- Looker Studio dashboard (GA4 + GSC connected, auto-updating)

- Month 0 baseline documentation

# 3. Explicitly Out of Scope

The following are NOT included in this SOW and will require a separate written amendment if desired:

[List everything you are NOT building — e.g., e-commerce functionality, booking system, mobile app, copywriting beyond X pages, logo design, photography, etc.]

- Ongoing SEO, advertising management, or content creation (covered under separate Retainer Agreement)

- Any pages, features, or integrations not listed above

# 4. Investment

| Deliverable | Amount | Due |
| --- | --- | --- |
| Project Deposit (50%) — work begins upon receipt | $[AMOUNT] | Upon signing |
| Milestone Payment (25%) — upon design approval | $[AMOUNT] | Design approval |
| Final Payment (25%) — upon project completion | $[AMOUNT] | Project completion |
| TOTAL PROJECT INVESTMENT | $[TOTAL] |  |
| Monthly Retainer (if applicable) | $[AMOUNT]/mo | 1st of month |

# 5. What MWS Needs From Client

To begin and complete this project on schedule, Client agrees to provide the following:

- Brand assets: logo files (vector preferred), brand colors, fonts

- Website copy: text content for all pages (or approval for MWS to write first draft)

- Photography: product/service/team photos, or approval to use licensed stock photography

- Platform access: existing hosting, domain registrar, Google account, social media accounts

- Review and feedback within 5 business days of each deliverable submission

- [Add any project-specific requirements here]

All required materials must be delivered within 10 business days of project kickoff. Delays in delivery will extend the project timeline accordingly.

# 6. Project Timeline

| Phase | Deliverable | Target Date |
| --- | --- | --- |
| Kickoff | Project kickoff call, access collection, content intake | [DATE] |
| Week 1-2 | Infrastructure setup: GTM, GA4, GSC, hosting | [DATE] |
| Week 2-3 | Design mockup — homepage and key pages | [DATE] |
| Week 3 | Client design review and feedback | [DATE] |
| Week 4-5 | Full site build based on approved design | [DATE] |
| Week 5-6 | Client review, revisions, QA testing | [DATE] |
| Week 6-7 | Site launch, post-launch QA, Looker Studio dashboard | [DATE] |
| Launch | Project complete — retainer begins (if applicable) | [DATE] |

Timeline is contingent on Client's timely delivery of materials and approvals as specified in Section 5.

# 7. Approval Process

Client will review each deliverable and provide one of the following responses within 5 business days:

- Approved — MWS proceeds to the next phase

- Revisions requested — Client provides specific written feedback; MWS incorporates within the included revision rounds

Silence for more than 5 business days will be treated as approval and MWS will proceed to the next phase.

# 8. Relationship to Master Agreement

This Statement of Work is incorporated into and governed by the Client Services Agreement between the parties. In the event of any conflict between this SOW and the CSA, the CSA controls.

## Signatures

By signing below, both parties agree to the terms set forth in this Agreement.

| Maker Web Studios | Client |
| --- | --- |
| Signature | Signature |
| Printed Name | Printed Name |
| Title | Title |
| Date | Date |

DISCLAIMER: This document was prepared by Maker Web Studios as a standard business template. It is not a substitute for advice from a licensed attorney. Maker Web Studios recommends that all parties review this agreement with qualified legal counsel before signing. This document is governed by the laws of the State of Texas.